# Rewind project report draft

Practice Module for Certificate in Designing Modern Software Systems

Team number pending confirmation

Members:

Gopal Guruprasath · Nguyen Kim Long · Sang Haoxiang

Phan Mai Tan Loi · Jiang Jiayu

CONTENTS

1.	Introduction	3

1.1	Background	3

1.2	Business Needs	3

1.3	Stakeholders	3

1.4	Project Scope	3

1.4.1	Functionality in Scope	3

1.4.2	Functionality out of Scope	3

1.4.3	Quality Attributes	4

2.	Project Conduct	5

2.1	Project Plan	5

2.2	Project Status	5

2.3	Project Metrics	5

3.	System Design	6

3.1	Software Architecture	6

3.2	Transition from Analysis to Design	7

3.2.1	Static and dynamic transition guidance	8

3.3	Use Case Model	9

3.3.1	Overall use case diagram	9

3.3.2	Use case descriptions	9

3.4	Analysis and Design Models	10

3.4.1	Package models and ownership	10

3.5	Design Problems and Patterns	133

3.5.1	Five code backed design problems	133

3.6	Database Schemas	158

4.	DevSecOps and Development Lifecycle	159

4.1	Source Control Strategy	159

4.2	Continuous Integration	159

4.3	Continuous Delivery	159

5.	Individual members activity contribution summary	160

# Introduction

## Background

Rewind is a private shared-memory application for close friend groups whose members may live apart. Members contribute short ordinary moments to a time capsule. Submissions become sealed metadata; a server-driven cycle later compiles and reveals a chronological film, which remains in the group Archive. The submitted proposal frames delayed reveal as a way to reduce pressure to curate every contribution. That expected benefit has not been established by a measured user study in this draft.

## Business Needs

The system coordinates trusted membership, bounded contributions, timed reveal and reliable media delivery. A group needs confidence that only members can access its conversation and released film, that quotas and corrections remain consistent across devices, and that an interrupted process can recover without duplicate contributions or lost accepted media. These needs drive explicit authorization, transactional rules, durable jobs and honest client states.

## Stakeholders

The five proposal members are Gopal Guruprasath, Nguyen Kim Long, Sang Haoxiang, Phan Mai Tan Loi and Jiang Jiayu. Their individual model ownership, contributions and effort require factual confirmation. Other stakeholders are private-group owners and invited members, authorized operators and the module assessors. There is no recorded commercial sponsor or lecturer approval of the pilot exceptions.

## Project Scope

Sprint 2 develops a usable private-group web journey. The current release clients are desktop web, iPhone Safari and the installed Home Screen web app. The codebase also contains Expo/native adapters; Android/APK and compiled iOS obligations remain visible but are deferred for this overnight goal. The final proposal still requires managed OIDC, PostgreSQL, recoverable managed backups and retro processing before upload in Sprint 3. A working password/SQLite/server-processing pilot does not satisfy those final obligations.

### Functionality in Scope

UC01–UC03 cover account/session, private group and invitation access. UC04–UC06 cover video review/trim/submission, photo contributions and quota/correction. UC07–UC08 cover automatic cycle rollover, compilation/retry/publication and archival. UC09–UC11 cover owner prompt/timezone, opt-in reminders and private text/reply/reaction/reconnect. UC12–UC14 cover premiere/Archive playback, own-clip/group-film download and client install/update/invite delivery. Five packages organize these fourteen use cases; they do not cap the number of major-flow diagrams.

### Functionality out of Scope

The first delivery excludes public feeds/profiles/discovery, followers, hashtags, licensed music, owner transfer, member removal, leaving/rejoining and account deletion/recovery. Chat editing/deletion, read receipts, typing and attachments are excluded. Public-store approval and a commercial SLA are not promised. The membership exclusions are privacy/retention limitations, not complete production account management.

### Quality Attributes

The proposal requires server-enforced privacy, least privilege, authenticated HTTPS, idempotent writes, source-audio preservation, valid portrait video, bounded retries, clear failure states and repeatable delivery. Its performance targets include API p95 at most two seconds and a 25-clip/150-second compilation workload within ten minutes. Measured results must name build, fixture, hardware and controls; green tests alone are not those measurements. Real storage semantics, provider receipt, physical camera and installed-client lifecycle evidence remain distinct.

# Project Conduct

## Project Plan

Sprint names are zero-based: Sprint 0 foundation; Sprint 1 13–26 September; Sprint 2 27 September–10 October; Sprint 3 11–24 October 2026. The owner execution plan estimates 211–365 focused hours for Sprint 2 and 76–132 for the deferred compliance tranche. These are planning estimates, not recorded effort. The WBS groups entry/access, capture/media, cycle/compilation, participation/reminders, authorized delivery, operations and five report packages. Actual member responsibility for at least one use case and one pattern problem is pending; agent task ownership is not human contribution evidence.

## Project Status

Accepted dev contains the password/SQLite pilot, private groups/invites, capture review, contribution policy, persisted chat, cycle processing, authorized Archive delivery and the public-only PWA shell. PR #387 repairs the photo group label; #388 repairs chat API prefixes; #392 adds web portrait guidance. Two local HTTPS chat journeys and two group-switching journeys under #396 passed. #251/#252 retain broader acceptance. Safari/Home Screen #329/#350, physical orientation #327, hosted/S3 #344 and installed playback/download #345 remain open. #352 aggregates the journey; it is not another implementation closure. Newly recorded Sprint 2 issue #399 identifies an unsafe Demo/reset path that deletes shared media before restoreFixture when real-account data exists. The fail-closed fix is reviewed in batch bb3b089 and awaits dev integration. Worker validation reported 26 focused, 452 server, 612 frontend and 6 accessibility checks; these were not rerun for this report. At this source cut, no hosted reset/restore pass or final private-data boundary acceptance is claimed.

## Project Metrics

The fresh baseline was fc2b8c811e9c13b176113fa0bdb2c015798990b4 with successful Quality and CodeQL runs. PR #387 tested head 64c6e40e56da31ab602bd6c82384b5d9241b7251 and merged as f1d74c510ecff566a25b1449daa8352befa9f00c with an identical Git tree. Its fast checks passed 148 root tests with one existing skip, 443 server tests and 605 frontend tests. These counts describe that exact run; they are not human productivity or time spent. Actual Sprint meeting decisions, burndown data and per-member hours remain pending where no verified record supplies them.

# System Design

## Software Architecture

Figure 1 Current component and layer model. Source: accepted dev f1d74c5; src/runtime, server/src, server/migrations.

Figure 2 Final compliance target. OIDC, PostgreSQL, managed recovery and pre-upload retro remain Sprint 3 obligations.

The current implementation uses a TypeScript Expo/React client, React Native web/PWA output, a modular Node HTTP service, SQLite metadata and FFmpeg media processing. The web shell and API share an HTTPS origin with an /api proxy boundary. Browser authority uses an HttpOnly cookie; native adapters use a securely stored opaque token. Real and synthetic Demo identities are separate. Public shell caching never authorizes or caches private API/media responses.

Capture, group, chat, reminder and Archive UI modules call typed adapters. The server establishes the principal, selected group and membership before domain operations. SQLite transactions persist quota, invitation, contribution and lifecycle changes. Durable jobs/leases coordinate processing and retries; released-media capabilities recheck session, selected group, release and exact media integrity. Private S3/direct-upload code and isolated Terraform roots are prepared; actual hosted S3 semantics and live inventory remain separate gates. This source description does not assert every prepared adapter is activated in the hosted pilot.

The final target replaces pilot password verification with managed OIDC and SQLite with reviewed PostgreSQL, adds managed recovery, and processes retro treatment before upload. Provider notifications, final native packaging and live storage acceptance require their own verified boundaries. Target architecture is labelled separately from current implementation.

## Transition from Analysis to Design

Six strategies guide the complete journey. T1 trusted identity maps conceptual Account/Member to session resolution, request-boundary adapters and transaction-bound membership predicates. T2 platform capture maps a conceptual Recording to camera/file/store/review contracts and explicit ownership/disposal. T3 transactional contribution maps Budget/Correction to durable contribution/job/quota records and idempotency keys. T4 persisted lifecycle maps Cycle/Film to recorded state transitions, successors, leases and retryable jobs. T5 asynchronous participation maps Conversation/Reminder to ordered events, reconnect cursors, per-session destinations and durable outbox/provider adapters. T6 authorized delivery maps ReleasedMedia to fresh session/group-bound capabilities, client players/download adapters and public-only asset caching.

### Static and dynamic transition guidance

For T1, keep principals distinct from client resource IDs; validate session before membership/owner query, then mutate within the authorized transaction. For T2, create a platform adapter and owned local media handle; review precedes submission and retake/success disposes content. For T3, bind a retry key to one contribution and apply both quota dimensions atomically. For T4, persist cycle closure/successor and durable work before execution; publication must observe ready output and maintain the 24-hour premiere. For T5, separate durable facts from live transport; reconnect uses a watermark and notification delivery is not inferred from scheduling. For T6, refresh temporary access at each play/download and clear stale protected media on group/session change. The package model pairs show these concrete static/dynamic mappings; the incorporated plates in §§3.4–3.5 retain the accepted model cuts and a refreshed source crosswalk.

## Use Case Model

### Overall use case diagram

Figure 3 Overall use case catalogue. Actor associations are an overview; package flows refine the authorization roles.

The overall model groups UC01–UC14 under the private Rewind boundary, with owner/member, invitee, clock/worker and platform roles. Excluded public-social and account-management cases are outside the boundary. Managed OIDC is a future provider role. Package-specific diagrams refine the same boundary.

### Use case descriptions

Each package's use-cases.md declares normal and relevant exceptional major flows: access rejection/expiry/replay; unsupported capture/permission, invalid media, upload interruption; quota and correction boundaries; scheduler/processing failure and restart; chat reconnect/denial and reminder expiry; sealed/unavailable/offline media and client updates. A flow catalogue must enumerate every required paired sequence; a single happy-path sequence does not cover all major flows.

## Analysis and Design Models

### Package models and ownership

ACCESS UC01–UC03, CAPTURE UC04–UC06, CYCLE UC07–UC08, PARTICIPATION UC09–UC11 and ARCHIVE UC12–UC14 are separate source packages. Analysis class views describe domain responsibilities; design views name implemented modules/interfaces/persistence. Each major flow requires one analysis and one design sequence. This draft embeds all 137 accepted package models: 28 use-case class views, 88 sequence views for 44 major-flow pairs, 20 before/after pattern views and the ACCESS use-case overview. The figure register maps each plate to its unchanged SVG, package model text, issue and source cut. Real human ownership remains pending. No member is assigned a use case from commit counts.

Detailed model sources: ACCESS, CAPTURE, CYCLE, PARTICIPATION, ARCHIVE.

Complete-model plates preserve every accepted SVG and all relationships. The original A4 portrait body resumes after each model block. A3 landscape foldouts are used for most figures; 18 unusually tall or dense figures use 22 by 16.54 inch landscape foldouts. Principal 14 px labels print at least 8.4 pt; 12 px annotations print at least 7.2 pt. The smallest accepted 11 px notes print at least 6.6 pt. Captions are 9 pt. Native SVG and lossless PNG fallback preserve readable zoom without semantic redrawing.

ACCESS model/source register | issue #357

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

src/auth/RealAccountProvider.tsx:55

src/auth/real-account-client.ts:103

server/src/auth/index.ts:122

server/src/http.ts:4141

server/src/groups/real.ts:15

server/src/groups/real.ts:40

server/src/groups/real.ts:45

server/src/http.ts:3516

server/src/groups/settings.ts:5

server/src/groups/settings.ts:44

server/src/groups/settings.ts:70

server/src/http.ts:3783

src/groups/RealAccountGroupExperience.tsx:659

src/reminders/RealGroupSettings.tsx:131

src/reminders/RealGroupSettings.tsx:184

server/src/reminders/schedule.ts:3

server/src/reminders/schedule.ts:55

server/src/db.ts:219

server/migrations/025-real-group-reminders.sql:3

server/src/cycles/lifecycle.ts:276

server/src/groups/invites.ts:124

src/groups/RealAccountGroupExperience.tsx:688

src/invites/deep-links.ts:52

server/src/policy.ts:28

server/src/http.ts:312

server/src/groups/real.ts:121

server/src/http.ts:348

Figure M005 | ACCESS | uc01 analysis class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-analysis-class.svg

Figure M006 | ACCESS | uc01 design class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-design-class.svg

Figure M007 | ACCESS | uc01 f1 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f1-analysis-sequence.svg

Figure M008 | ACCESS | uc01 f1 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f1-design-sequence.svg

Figure M009 | ACCESS | uc01 f2 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f2-analysis-sequence.svg

Figure M010 | ACCESS | uc01 f2 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f2-design-sequence.svg

Figure M011 | ACCESS | uc01 f3 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f3-analysis-sequence.svg

Figure M012 | ACCESS | uc01 f3 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f3-design-sequence.svg

Figure M013 | ACCESS | uc01 f4 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f4-analysis-sequence.svg

Figure M014 | ACCESS | uc01 f4 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc01-f4-design-sequence.svg

Figure M015 | ACCESS | uc02 analysis class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-analysis-class.svg

Figure M016 | ACCESS | uc02 design class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-design-class.svg

Figure M017 | ACCESS | uc02 f1 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f1-analysis-sequence.svg

Figure M018 | ACCESS | uc02 f1 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f1-design-sequence.svg

Figure M019 | ACCESS | uc02 f2 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f2-analysis-sequence.svg

Figure M020 | ACCESS | uc02 f2 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f2-design-sequence.svg

Figure M021 | ACCESS | uc02 f3 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f3-analysis-sequence.svg

Figure M022 | ACCESS | uc02 f3 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f3-design-sequence.svg

Figure M023 | ACCESS | uc02 f4 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f4-analysis-sequence.svg

Figure M024 | ACCESS | uc02 f4 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc02-f4-design-sequence.svg

Figure M025 | ACCESS | uc03 analysis class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-analysis-class.svg

Figure M026 | ACCESS | uc03 design class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-design-class.svg

Figure M027 | ACCESS | uc03 f1 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f1-analysis-sequence.svg

Figure M028 | ACCESS | uc03 f1 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f1-design-sequence.svg

Figure M029 | ACCESS | uc03 f2 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f2-analysis-sequence.svg

Figure M030 | ACCESS | uc03 f2 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f2-design-sequence.svg

Figure M031 | ACCESS | uc03 f3 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f3-analysis-sequence.svg

Figure M032 | ACCESS | uc03 f3 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f3-design-sequence.svg

Figure M033 | ACCESS | uc03 f4 analysis sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f4-analysis-sequence.svg

Figure M034 | ACCESS | uc03 f4 design sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/uc03-f4-design-sequence.svg

Figure M035 | ACCESS | use case overview

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/use-case-overview.svg

CAPTURE model/source register | issue #358

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

src/capture/VideoCaptureScreen.tsx:562

src/capture/video-review.ts:124

src/capture/contracts.ts:76

src/groups/RealAccountGroupExperience.tsx:360

src/capture/real-account-video-runtime.ts:46

src/capture/direct-transfer.ts:337

src/capture/CameraCaptureScreen.tsx:147

src/capture/still-image-session.ts:48

src/capture/file-store.ts:96

server/src/contributions/index.ts:77

server/src/contributions/index.ts:240

server/src/contributions/ledger.ts:575

server/src/ffmpeg.ts:206

src/capture/contracts.ts:101

src/capture/platform.ts:340

server/src/media/upload-intents.ts:386

server/src/media/store.ts:45

Figure M040 | CAPTURE | uc04 analysis class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc04-analysis-class.svg

Figure M041 | CAPTURE | uc04 design class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc04-design-class.svg

Figure M042 | CAPTURE | uc04 f1 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f1-analysis-sequence.svg

Figure M043 | CAPTURE | uc04 f1 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f1-design-sequence.svg

Figure M044 | CAPTURE | uc04 f2 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f2-analysis-sequence.svg

Figure M045 | CAPTURE | uc04 f2 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f2-design-sequence.svg

Figure M046 | CAPTURE | uc04 f3 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f3-analysis-sequence.svg

Figure M047 | CAPTURE | uc04 f3 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc04-f3-design-sequence.svg

Figure M048 | CAPTURE | uc05 analysis class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc05-analysis-class.svg

Figure M049 | CAPTURE | uc05 design class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc05-design-class.svg

Figure M050 | CAPTURE | uc05 f1 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc05-f1-analysis-sequence.svg

Figure M051 | CAPTURE | uc05 f1 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc05-f1-design-sequence.svg

Figure M052 | CAPTURE | uc05 f2 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc05-f2-analysis-sequence.svg

Figure M053 | CAPTURE | uc05 f2 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc05-f2-design-sequence.svg

Figure M054 | CAPTURE | uc06 analysis class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc06-analysis-class.svg

Figure M055 | CAPTURE | uc06 design class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/uc06-design-class.svg

Figure M056 | CAPTURE | uc06 f1 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc06-f1-analysis-sequence.svg

Figure M057 | CAPTURE | uc06 f1 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc06-f1-design-sequence.svg

Figure M058 | CAPTURE | uc06 f2 analysis sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc06-f2-analysis-sequence.svg

Figure M059 | CAPTURE | uc06 f2 design sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/uc06-f2-design-sequence.svg

CYCLE model/source register | issue #359

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

server/src/cycles/scheduler.ts:45

server/src/cycles/lifecycle.ts:200

server/src/cycles/lifecycle.ts:325

server/src/cycles/lifecycle.ts:276

server/src/cycles/lifecycle.ts:216

server/src/jobs/index.ts:502

server/src/db.ts:1071

server/src/jobs/index.ts:599

server/src/jobs/worker.ts:148

server/src/jobs/index.ts:131

server/src/jobs/index.ts:134

server/src/jobs/index.ts:380

server/src/jobs/index.ts:546

server/src/jobs/index.ts:785

server/src/ffmpeg.ts:463

server/src/jobs/index.ts:895

server/src/jobs/index.ts:963

server/src/db.ts:963

server/src/groups/real.ts:142

src/domain/premiere.ts:1

server/src/http.ts:2995

server/src/http.ts:3146

docs/domain/cycle-control-contract.md:1

docs/architecture/hosted-demo-persistence.md:21

server/src/cycles/lifecycle.ts:38

Figure M064 | CYCLE | uc07 analysis class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-analysis-class.svg

Figure M065 | CYCLE | uc07 design class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-design-class.svg

Figure M066 | CYCLE | uc07 f1 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-f1-analysis-sequence.svg

Figure M067 | CYCLE | uc07 f1 design sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-f1-design-sequence.svg

Figure M068 | CYCLE | uc07 f2 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-f2-analysis-sequence.svg

Figure M069 | CYCLE | uc07 f2 design sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc07-f2-design-sequence.svg

Figure M070 | CYCLE | uc08 analysis class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-analysis-class.svg

Figure M071 | CYCLE | uc08 design class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-design-class.svg

Figure M072 | CYCLE | uc08 f1 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f1-analysis-sequence.svg

Figure M073 | CYCLE | uc08 f1 design sequence

Accepted source fc2b8c81 | issue #359 | Large landscape foldout | complete model

packages/cycle/diagrams/uc08-f1-design-sequence.svg

Figure M074 | CYCLE | uc08 f2 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f2-analysis-sequence.svg

Figure M075 | CYCLE | uc08 f2 design sequence

Accepted source fc2b8c81 | issue #359 | Large landscape foldout | complete model

packages/cycle/diagrams/uc08-f2-design-sequence.svg

Figure M076 | CYCLE | uc08 f3 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f3-analysis-sequence.svg

Figure M077 | CYCLE | uc08 f3 design sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f3-design-sequence.svg

Figure M078 | CYCLE | uc08 f4 analysis sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f4-analysis-sequence.svg

Figure M079 | CYCLE | uc08 f4 design sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/uc08-f4-design-sequence.svg

PARTICIPATION model/source register | issue #360

Accepted model cut 1128b6a68985cf68215beb4a7a80fd00ec4242fa; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

src/reminders/RealGroupSettings.tsx:20

server/src/groups/settings.ts:5

server/src/http.ts:3783

server/src/reminders/schedule.ts:55

server/src/groups/settings.ts:44

server/src/groups/settings.ts:70

server/migrations/025-real-group-reminders.sql:3

src/reminders/private-reminder-client.ts:39

src/reminders/push-platform.ts:43

server/src/http.ts:3569

server/src/reminders/outbox.ts:158

server/src/reminders/outbox.ts:274

server/src/cli.ts:676

server/src/reminders/outbox.ts:303

server/src/reminders/outbox.ts:440

server/src/reminders/providers.ts:122

server/src/reminders/providers.ts:194

server/migrations/027-reminder-outbox.sql:3

src/chat/RealAccountChatScreen.tsx:50

src/chat/realtime-client.ts:171

src/chat/realtime-client.ts:208

src/chat/realtime-client.ts:329

src/chat/native-event-source.ts:229

server/src/chat/index.ts:156

server/src/chat/index.ts:206

server/src/chat/index.ts:282

server/src/chat/index.ts:426

server/src/http.ts:1626

server/src/http.ts:1667

server/src/http.ts:1811

server/src/http.ts:1868

server/src/realtime/index.ts:42

Figure M084 | PARTICIPATION | uc09 analysis class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-analysis-class.svg

Figure M085 | PARTICIPATION | uc09 design class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-design-class.svg

Figure M086 | PARTICIPATION | uc09 f1 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-f1-analysis-sequence.svg

Figure M087 | PARTICIPATION | uc09 f1 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-f1-design-sequence.svg

Figure M088 | PARTICIPATION | uc09 f2 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-f2-analysis-sequence.svg

Figure M089 | PARTICIPATION | uc09 f2 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc09-f2-design-sequence.svg

Figure M090 | PARTICIPATION | uc10 analysis class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-analysis-class.svg

Figure M091 | PARTICIPATION | uc10 design class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-design-class.svg

Figure M092 | PARTICIPATION | uc10 f1 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f1-analysis-sequence.svg

Figure M093 | PARTICIPATION | uc10 f1 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f1-design-sequence.svg

Figure M094 | PARTICIPATION | uc10 f2 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f2-analysis-sequence.svg

Figure M095 | PARTICIPATION | uc10 f2 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f2-design-sequence.svg

Figure M096 | PARTICIPATION | uc10 f3 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f3-analysis-sequence.svg

Figure M097 | PARTICIPATION | uc10 f3 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f3-design-sequence.svg

Figure M098 | PARTICIPATION | uc10 f4 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f4-analysis-sequence.svg

Figure M099 | PARTICIPATION | uc10 f4 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc10-f4-design-sequence.svg

Figure M100 | PARTICIPATION | uc11 analysis class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-analysis-class.svg

Figure M101 | PARTICIPATION | uc11 design class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-design-class.svg

Figure M102 | PARTICIPATION | uc11 f1 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f1-analysis-sequence.svg

Figure M103 | PARTICIPATION | uc11 f1 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f1-design-sequence.svg

Figure M104 | PARTICIPATION | uc11 f2 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f2-analysis-sequence.svg

Figure M105 | PARTICIPATION | uc11 f2 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f2-design-sequence.svg

Figure M106 | PARTICIPATION | uc11 f3 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f3-analysis-sequence.svg

Figure M107 | PARTICIPATION | uc11 f3 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f3-design-sequence.svg

Figure M108 | PARTICIPATION | uc11 f4 analysis sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f4-analysis-sequence.svg

Figure M109 | PARTICIPATION | uc11 f4 design sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/uc11-f4-design-sequence.svg

ARCHIVE model/source register | issue #361

Accepted model cut 1128b6a68985cf68215beb4a7a80fd00ec4242fa; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

server/src/archive/capabilities.ts:21

server/src/http.ts:2995

server/src/archive/store-serving.ts:14

src/auth/real-account-client.ts:471

src/archive/ArchiveScreen.tsx:251

src/archive/archive-download.ts:54

src/invites/deep-links.ts:52

App.tsx:162

tests/e2e-real-account/group-switch-verification.mjs:3

public/sw.js:64

app.json:1

tests/real-account-archive-client.test.ts

tests/archive-download.test.ts

tests/deep-link-invites.test.ts

tests/pwa.test.mjs

server/src/http.ts:3263

Figure M114 | ARCHIVE | uc12 analysis class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-analysis-class.svg

Figure M115 | ARCHIVE | uc12 design class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-design-class.svg

Figure M116 | ARCHIVE | uc12 f1 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f1-analysis-sequence.svg

Figure M117 | ARCHIVE | uc12 f1 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f1-design-sequence.svg

Figure M118 | ARCHIVE | uc12 f2 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f2-analysis-sequence.svg

Figure M119 | ARCHIVE | uc12 f2 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f2-design-sequence.svg

Figure M120 | ARCHIVE | uc12 f3 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f3-analysis-sequence.svg

Figure M121 | ARCHIVE | uc12 f3 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc12-f3-design-sequence.svg

Figure M122 | ARCHIVE | uc13 analysis class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-analysis-class.svg

Figure M123 | ARCHIVE | uc13 design class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-design-class.svg

Figure M124 | ARCHIVE | uc13 f1 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-f1-analysis-sequence.svg

Figure M125 | ARCHIVE | uc13 f1 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-f1-design-sequence.svg

Figure M126 | ARCHIVE | uc13 f2 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-f2-analysis-sequence.svg

Figure M127 | ARCHIVE | uc13 f2 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc13-f2-design-sequence.svg

Figure M128 | ARCHIVE | uc14 analysis class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-analysis-class.svg

Figure M129 | ARCHIVE | uc14 design class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-design-class.svg

Figure M130 | ARCHIVE | uc14 f1 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f1-analysis-sequence.svg

Figure M131 | ARCHIVE | uc14 f1 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f1-design-sequence.svg

Figure M132 | ARCHIVE | uc14 f2 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f2-analysis-sequence.svg

Figure M133 | ARCHIVE | uc14 f2 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f2-design-sequence.svg

Figure M134 | ARCHIVE | uc14 f3 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f3-analysis-sequence.svg

Figure M135 | ARCHIVE | uc14 f3 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f3-design-sequence.svg

Figure M136 | ARCHIVE | uc14 f4 analysis sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f4-analysis-sequence.svg

Figure M137 | ARCHIVE | uc14 f4 design sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/uc14-f4-design-sequence.svg

## Design Problems and Patterns

### Five code backed design problems

ACCESS compares Policy/Strategy with Chain of Responsibility for mixed identity and membership boundaries; actual implementation uses explicit adapters and function policy, with real-account predicates distinct from Demo. CAPTURE compares Adapter/Strategy/Template Method for platform/file/upload/processing variation. CYCLE compares State/Command/polling against functional persisted transitions and durable queue/leases. PARTICIPATION compares Observer/Adapter/Strategy for events, reconnect and provider/outbox coordination. ARCHIVE compares Proxy/Adapter/Facade for private capabilities and portable player/download delivery. Before figures are explicit design alternatives, not invented historical vulnerabilities. Current function-centered code must not be described as an unimplemented pattern class hierarchy. The package discussions supply candidate rationale, before/after class and sequence views and exact source pins; the incorporated before/after plates retain their accepted source identities, with baseline code links refreshed in the source crosswalk. Human pattern attribution remains pending.

Before models are conceptual alternatives, not historical vulnerabilities. After models retain actual functional policies, platform adapters and persisted transitions; no new class hierarchy or production refactor is claimed.

ACCESS model/source register | issue #357

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

Figure M003 | ACCESS | problem before class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/problem-before-class.svg

Figure M001 | ACCESS | problem after class

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/problem-after-class.svg

Figure M004 | ACCESS | problem before sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/problem-before-sequence.svg

Figure M002 | ACCESS | problem after sequence

Accepted source fc2b8c81 | issue #357 | A3 landscape | complete model

packages/access/diagrams/problem-after-sequence.svg

CAPTURE model/source register | issue #358

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

Figure M038 | CAPTURE | problem before class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/problem-before-class.svg

Figure M036 | CAPTURE | problem after class

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/problem-after-class.svg

Figure M039 | CAPTURE | problem before sequence

Accepted source fc2b8c81 | issue #358 | A3 landscape | complete model

packages/capture/diagrams/problem-before-sequence.svg

Figure M037 | CAPTURE | problem after sequence

Accepted source fc2b8c81 | issue #358 | Large landscape foldout | complete model

packages/capture/diagrams/problem-after-sequence.svg

CYCLE model/source register | issue #359

Accepted model cut fc2b8c811e9c13b176113fa0bdb2c015798990b4; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

Figure M062 | CYCLE | problem before class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/problem-before-class.svg

Figure M060 | CYCLE | problem after class

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/problem-after-class.svg

Figure M063 | CYCLE | problem before sequence

Accepted source fc2b8c81 | issue #359 | A3 landscape | complete model

packages/cycle/diagrams/problem-before-sequence.svg

Figure M061 | CYCLE | problem after sequence

Accepted source fc2b8c81 | issue #359 | Large landscape foldout | complete model

packages/cycle/diagrams/problem-after-sequence.svg

PARTICIPATION model/source register | issue #360

Accepted model cut 1128b6a68985cf68215beb4a7a80fd00ec4242fa; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

Figure M082 | PARTICIPATION | problem before class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/problem-before-class.svg

Figure M080 | PARTICIPATION | problem after class

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/problem-after-class.svg

Figure M083 | PARTICIPATION | problem before sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/problem-before-sequence.svg

Figure M081 | PARTICIPATION | problem after sequence

Accepted source 1128b6a6 | issue #360 | A3 landscape | complete model

packages/participation/diagrams/problem-after-sequence.svg

ARCHIVE model/source register | issue #361

Accepted model cut 1128b6a68985cf68215beb4a7a80fd00ec4242fa; refreshed code cut 25d5d83c3302491d5ea6796f31afd4a3593789a3.

Package use-cases.md — requirements, flows, exceptions and code mapping

Package models.md — requirements, flows, exceptions and code mapping

Package design-problem.md — requirements, flows, exceptions and code mapping

Figure M112 | ARCHIVE | problem before class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/problem-before-class.svg

Figure M110 | ARCHIVE | problem after class

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/problem-after-class.svg

Figure M113 | ARCHIVE | problem before sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/problem-before-sequence.svg

Figure M111 | ARCHIVE | problem after sequence

Accepted source 1128b6a6 | issue #361 | A3 landscape | complete model

packages/archive/diagrams/problem-after-sequence.svg

## Database Schemas

Figure 4 Selected logical SQLite relations. Full foreign keys and migration DDL remain the authoritative physical schema.

The current schema is SQLite through versioned migrations. Real accounts/sessions/profiles, group metadata/memberships/selections/invites stay separate from Demo identities. Group/cycle/contribution/quota/correction records connect to persisted media jobs, lifecycle events, films, chat/events and reminder preferences/destinations/outbox. Upload intents bind account/profile/group/cycle to exact object versions and final contribution/jobs. Foreign keys, unique retry identities and transaction boundaries enforce these relations. The current schema diagrams are selected logical views, with full DDL in server/migrations. PostgreSQL parity, data reconciliation, controlled cutover and managed restore are future #175/#261/#172 obligations; no live PostgreSQL schema or restore is claimed.

# DevSecOps and Development Lifecycle

## Source Control Strategy

rewind-app is the authoritative repository for code, backlog and planning. Issue branches start from refreshed dev under guru/ and focused PRs target dev with Refs references. Routine dev integration requires up-to-date green aggregate Quality and resolved conversations; auth/private-media/migration/deployment/infra changes need human review. main remains the reviewed release branch. A merge is not deployment or user acceptance. Dirty primary Terraform/planning work and archived workspace boundaries remain protected. GitHub access in this run uses authenticated gh exclusively.

## Continuous Integration

Quality classifies the exact diff and runs relevant format, lint, architecture, typecheck, production audit, root/infra, server/coverage, frontend/coverage, web/browser and cloud-free deployment lanes. The aggregate required check reports each lane truthfully; docs-only or unchanged browser lanes may be skipped by the accepted scope rules. Frontend statements have a 70 percent gate; server coverage is measured separately without a percentage gate. CodeQL, GitGuardian and release image/IaC scans supply distinct security evidence. Pending or absent scans are not a clean result. Local focused/fast checks precede relevant slower browser/media verification.

## Continuous Delivery

Deploy dev requires successful Quality, verifies a release bundle and activates it after runtime/web health checks, with compatible rollback. The last successful run was 37142192598. Later runs 37143129969, 37143383024 and report-merge run 37149287273 failed with host ENOSPC during host-side bundle verification/staging, before activation. No manual retry or host cleanup was performed. Capacity recovery needs an authorized operator and subsequent deployment/health verification. Prepared dev/release roots and private-storage configuration still require reviewed live plans, inventory and activation. Main promotion, deployment and hosted acceptance remain distinct.

# Individual members activity contribution summary

The proposal names the five members listed in §1.3. For each, the final report must record actual work, evidence, owned use case, owned design problem and rough effort supplied or confirmed by that person. These fields are pending. Jiayu and Long's research/review comments under #267 remain attributed observations. Issue #267 was independently accepted and closed through explicitly authorized substituted agent review after the source cut; this does not establish that the named researchers agreed or that feedback was timely. The closed unmerged #325 revision is not accepted code or document content. Agent-generated model drafts and automated test counts do not establish a member's hours, design judgment or lecturer approval.

Baseline refresh: accepted dev 25d5d83c3302491d5ea6796f31afd4a3593789a3 includes PR #398, a numeric filesystem-capacity signal. It does not recover capacity, establish inode/quota availability or prove a deployment. The accepted package cuts remain fc2b8c811e9c13b176113fa0bdb2c015798990b4 (ACCESS/CAPTURE/CYCLE) and 1128b6a68985cf68215beb4a7a80fd00ec4242fa (PARTICIPATION/ARCHIVE). Later photo-label (#387), chat API-prefix (#388) and portrait-guidance (#392) fixes change client presentation/transport without changing the accepted model responsibilities.

References and final draft gates

Issue #362 owns final assembly. Source packages are under packages/access, capture, cycle, participation and archive. The submitted proposal and report template are named retained sources; their SHA-256 identities are recorded in template-contract.md. Required final gates are factual member ownership/effort, actual Scrum/review records, final OIDC/PostgreSQL/backups/pre-upload retro, relevant hosted/device/provider acceptance, and final assessment sign-off. The draft preserves these outcomes without claiming completion.

Template fidelity: the original body and cover retain the supplied A4 geometry, styles, numbering, header logo and footer fields. Authorized landscape foldouts preserve complete models and restore A4 body geometry between blocks. Native contents/page fields retain their codes; page caches match the expanded render and update in Word. Factual contributions and final compliance remain pending.